# Sprint Review and Sprint Retrospective 2 - Creative Team Name

* Features implemented
  + UI for sidebar element
  + UI for Login page
  + UI for Home page
* Issues fixed
  + Removed unneeded files
  + Responded to deliverable 1 feedback
* Implementation review
  + *What went well in the implementation*
    - Application runs on all team members machine
  + *What problems occurred*
    - Multiple merge conflicts
  + *How problems were solved*
    - Pulling changes from remote repository before adding changes
* Changes made
  + Started UI implementation
  + Added bootstrap library
  + Added page switching (react-router-dom)
  + Added more UI mockups
* Plans for next sprint *(What will be done for the next sprint)*
  + Writing scripts for usability testing
  + Creating domain model
  + Implementing basic text formatting options
* Sprint Retrospective
  + *What went well?*
    - Everyone on the team is gaining experience with React
    - The team is learning to work together with Github
  + *What could be improved?*
    - Aim to complete issues sooner to leave time for quality checking
    - Revise quality checking process
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Assign priorities to Github issues*
      * *Decide format for quality checking*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *Assign priorities to Github issues* | *PM* | *Everyone* |
| *Decide format for quality checking* | *PM* | *Everyone* |
|  |  |  |

# Sprint Review and Sprint Retrospective 1 - Creative Team Name

* Features implemented
  + Made Kanban board to track and organize team workflow
  + Created basic mockups for UI navigation
  + Created non-functional requirements for SRS document
  + Create functional requirements for SRS document
  + Created user stories for product backlog and kanban
* Issues fixed
  + Addresses feedback for project descriptions
* Implementation review
  + *What went well in the implementation*
    - The designer made a fantastic UI mockup
  + *What problems occurred*
    - We did not understand how to create the Kanban board on Github.
  + *How problems were solved*
    - Dr. Greg guided us through creating the Kanban board on Github.
* Changes made
  + Expanded feature set to include AI summarization of text.
* Plans for next sprint *(What will be done for the next sprint)*
  + We will be further refining documents and beginning to implement features from user stories
* Sprint Retrospective
  + *What went well?*
    - We were able to more efficiently create and assign the Github issues.
  + *What could be improved?*
    - Creating an agenda for meetings and pre-meeting readings.
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *Creating meeting agenda* | *PM* |  |
| *Reading assignment before meetings* | *Everyone* |  |
|  |  |  |